FlockTrax-Mobile   iOS & Android initial beta release testing and version/build control documentation.  Any fix that touches a build that has already been released will be included in a subsequent build release to that platform.  Platforms are not required to be identical in their respective builds.

Version/Build States:	iOS  v1.1.0 (Build 7) 4/25/26 	Android:  v1.1.0  (open)

Submitted				not Submitted

Document: 	BetaReleaseTesting,docx	4/27/26 kls

Method :  	The purpose of this document is to catalog and create detailed descriptions of issues discovered while testing.  This document will also develop details about how the fix might be designed and user-facing changes that should be implemented.

Location:	This section attempts to identify the source causing the issue.  The  info given here is from an educated user’s perspective.

Solution:	From a UI perspective.  A proposal of what might be a solution. Notwithstanding that proposal, more robust solutions should and can be discussed/developed.  The driving factor is that the whatever solution is chosen…that it results in a premium user experience and/or a more secure database model.

Contents:  (Detail explanations on following pages)

- Mobile*	Mortality Display	Popup feature on dashboard to display mortality history

- Mobile*	Permissions	Doesn’t appear permissions are implemented in mobile

- Admin	Outbox New 	Function to manually change state of a sync line item

- Admin	Outbox New                         Initial display filtered by date incremented by date.

- Admin	Outbox	Remove redundant column “Farm” Add “Username”

- Admin	Sidebar	When “…” was limited by Role, Super-Admin needs access/visibility

- Admin	Placement Edit	On edit form drop the “Female Start” to same line as “Male Start”

- Admin	7-day Popups 	Rename the field labels to “Roo / Hen” to avoid wrapping lines

- - Fixes will require new builds in released version

- Mobile*	Mortality Display	Popup feature on dashboard to display mortality history

Control:	iOS – Next Build/Release		Android – Implement now included in initial

Location: 	Mobile App

Dashboard Card List of Active, In-Barn Placements by Barn Code

Solution:	New Feature to be added to the placement card for each displayed Barn / flock

Like the Admin Dashboard, add a button or icon button that will display a similar modal popup screen that displays the previous 8 days (inclusive of today) mortality as a reference for the user.  The first day on the left should be (today – 8) incrementing by day and ending with the current date shown on the right most column.  Modal popup should be titled “Recent Mortality History”

Future:  a nice, enhanced feature of this popup could be the option with an (icon button) to email the output to the current user; of which the system already has his destination email address as his user identification reference.  This would be applied to all popup displays. When executed this option should require no input or acknowledgement from the user.  Success or Failure could simply be stated on the status bar output line.

- Mobile*	Permissions	Doesn’t appear permissions are implemented in mobile

Control:	iOS – Next Build/Release		Android – Implement now included in initial

Location: 	Mobile App

Throughout??

Solution:	Initial test of the userid issued to Apple for Build Review was set to READONLY

Userid: reviewme@mothercluckershenhouse.com

Pswd:	FlockTrax500

Enter in a placement daily record and type a couple of field entries. Was expecting that when I pressed SAVE LOG that I would get a msg that my permissions did not permit me to save entries to the database or msg that I was not authorized.  Instead, the system saved the log daily record.  The permissions model needs to be examined and applied to the mobile app.

- Admin	Outbox New 	Function to manually change state of a sync line item

Control:	iOS – Not effected		Android – not effected

Location: 	Admin Console

Sync Outbox Queue

Solution:	Need surfaced when I mistakenly added a log_entry date for a flock that was only set to Active but had not been checked into the barn yet (in-Barn = False) so that when the sync attempted to add the entry to the spreadsheet, the spreadsheet worksheet did not exist in the target.  This was an original business rule that was assumed that the worksheet would exist before access was attempted.  So now the outbox queue has 2 lines that show as “Failed” and will continue to increment the “attempts” counter (“Failed" rollup counter remains at 2).  I noted the issue before thew first attempt was made and could have prevented the “Failed” condition if had the ability to set the task “Status” to “Suspended” and maybe the ability to change it back to “Pending” if a condition was fixed or simply left at “Suspended” forever.  Implementation could be with a double+click action on the line and be presented with the ability to alter the “Status” I think only to “Suspended” or from “Suspended” to “Pending” and then to execute the sync for that single line only.  That would allow an admin user the ability to work through a failed outbox line. So, with this new feature you would have option to change status:

Current --- New

Pending - Suspend

Suspend -Pending

Failed - Pending

Rejected - Pending

After allowing the user to alter the status present the user with ability to “Process this transaction now?  "Y/N" or [CANCEL, NO & YES]: CANCEL stops all actions without changing status; NO updates the status but does not complete the transaction.   While YES changes the status and processes that single line item.

- Admin	Outbox New                         Initial display filtered by date incremented by date.

Control:	iOS – Not effected		Android – not effected

Location: 	Admin Console

Outbox Queue (New Feature)

More: 	The outbox listing is going to grow substantially with multiple users entering 	updates, I think a logical pathway to reduce the feel of the length is to only display the current date as a default filter and that one filter is available at the top of the listing maybe show the date being displayed as a locked field with a [+ & -] icon button to increment the listing forward by a day or backward.  Should the user need to explore a wider range of days etc. if he was looking for a particular transaction, then he could access the advance filter inputs at the bottom of the list; which really should be truncated at a reasonable number of lines them pagination added.

- Admin	Outbox	Remove redundant column “Farm” Add “Username”

Control:	iOS – Not effected		Android – not effected

Location: 	Admin Console

Outbox Queue Listing

More:	The current list shows COLUMN 2 is “Farm” and COLUMN 3 is “Endpoint” both have the exact same entry data.  Change the COLUMN 2 Label & data to display “Username” of the user that caused the task to be placed into the queue.

- Admin	Sidebar	When “…” was limited by Role, Super-Admin needs

access/visibility

Control:	iOS – Not effected		Android – not effected

Location: 	Admin Console

Sidebar (Upper left corner)

“…” action item

Solution:	A change was applied immediately before committing build #7 for iOS where this access action was made invisible to everyone except those with a Role of Admin or Super-Admin.  The “…” option would be available to both on the sidebar menu to access the sub-screen and the Super-Admin Role would also have visibility of the Platform settings on the lower portion of the sub-screen; while the Admin Role would only see the publc.app_settings and the configurable task reminders.  Both need the sidebar “…” visible to access the sub screen.

I did just discover that the “…” does show on the main splash page, but when select an option from the sidebar…it disappears

- Admin	Placement Edit	On edit form drop the “Female Start” to same line as

“Male Start”

Control:	iOS – Not effected		Android – not effected

Location: 	Admin Console

Placements and Placement Wizard

Placement Edit form

Solution:	When a flock is selected to be edited from the calendar control or from the placement list on the righthand mini-calendar sidebar, the START FEMALES Head Placed field is shown to the right of DATE REMOVED with the START MALES on the line below.

The START FEMALES needs to be displayed on the line below to the right of the START MALES.  Should the length of the new MALE – FEMALE together line cause wrapping. It would be acceptable to change the labels to  “Start:  Males ______ Females _______”

- Admin	7-day Popups 	Rename the field labels to “Roo / Hen” to avoid wrapping

Lines

Control:	iOS – Not effected		Android – not effected

Location: 	Admin Console

Buttons on Placement Cards

[First 7-Day] & [Last 7-Days]

This is also listed in Option #1 of this document for Mobile App

Solution:	The popup display has each day’s label listed as “Males/Females”  this causes the narrow blocks for each of the 7 days to wrap and display the label as :

Males /

Females

This makes the height of the modal popup window to be taller than is actually necessary and slightly less intuitive to the users, especially to a less tech savvy user.  It would be more obvious and intuitive to have the labels look identical to the data being displayed if they appeared like the data (on a single line)

Change the label to “Roo / Hen”.   It would also make the data a little clearer, if the data field that were EMPTY or NULL (meaning that there was not ever data initialized into those fields) that those days could be left with a “Blank Display” rather than a “0/0” as it currently written.  Once values have been written by the mobile app for any of the fields, I believe the function writes zeros into the field if no value is given. In this case, display the “0/0”.